Akademie der Wissenschaften zu Göttingen
Blumenbach TEI Datenbank

Study Report: 16 November 2014

Description of the Project:

The Blumenbach TEI Datenbank will consist of the following substantive components:

1. An instance of the stand alone server eXist db
a) requires Oracle Java 7 JRE
        b) requires Apache Ant as a build tool
c) requires Apache2 webserver with http_proxy module for remote access on port 80
d) preferred installation on Ubuntu 14.04
2.. An application (.xar) package:
    a) TEI-XML encoded files (see #4)
b) (optional) xquery modules for application logic and pre-post processing
c) (optional) HTML templates for rendering content
d) (optional) XSL stylesheets
1) the stylesheets may be located in or outside of the application subdirectory
Note: the .xar package is easily portable to other instances and represents a very nice facility	for archiving of repository data
3. External content management and querying framework
 a) accessing eXist db using the REST or XML-RPC api can provide structured datasets for	rendering inline content.
b) requirements of rendered views and query format to be determined in workshop
Note: Using an existing CMS is preferred. Selection to be evaluated based on requirements	of use cases for datasets
4. TEI File Creation and Enhancement Process
a) from HTML datasets this process will have the following methods:
1) Tidy raw HTML using JTidy
2) scrub HTML with perl script to remove non-XML tags and attributes
3) map HTML4 Character Entity References to XHTML DTD
4) map HTML entity attributes (class) to TEI schema
5) add node ids to all document structures (see 4.b)
b) extending to existing TEI datasets (@DTA) would involve
1) evaluating existing limitations of TEI schema implementation
2) supplementing TEI files with missing or incorrect element atttributes

The Scope of the Project:
The Blumenbach TEI Datenbank aims to structure the Bibliographie of Works and the Briefregesten of JF Blumenbach. This Datenbank will be used for advancement of research and knowledge by the Akademie.

Tools:
The development tools for this project are extensive.
This is a hybrid project and involves a multi-lingual development approach using Java, Javascript, PHP, Perl, Xquery, XML/XHTML/XSL, TEI, and HTML.

The CVS platform will be Github, with three repositories:
– eXist db and application development: https://github.com/christopher-johnson/eXist-Blumenbach
–TEI Tools and files: https://github.com/christopher-johnson/Blumenbach-TEI
--PHP CMS framework. (not yet implemented)

Development Instances
Remote test eXistdb instance on wmflabs (http://exist-bb.wmflabs.org) and a local instance. Both instances have been built as stand alone servers with debugging enabled and Java Management extensions on port 1099. Apache with reverse proxy enables access to remote on port 80. Local instance serves on port 8088.

Development tools:
git for CVS tracking
repos cloned so far include:
https://github.com/eXist-db/exist.git
https://github.com/TEIC/Stylesheets.git

IDEs:
eXide:
the XML editor and application builder included with eXist. Very nice and useful tool.
Oxygen XML Editor 16:
useful for direct access to local and remote eXist db datasources, for TEI-XML validation, and for transformation scenarios using Saxon PE. Not useful for debugging eXist Xquery.
PHPStorm
useful for finding functions in eXist Java codebase and accessing the RESTful webservice. Not useful for XML validation or editing or debugging.
Eclipse Kepler:
for
Emacs with Geben:
useful for debugging on localhost. Not useful for anything else.

Java tools:
Apache Ant, jconsole, jtidy, java -jar start.jar org.exist.backup.ExportGUI

v. A high-level description of the target environment in which the Delivered System will operate
vi. The deliverables of the project
vii. The external costs of the project.
viii. The Suitability/Risk List assessment results

Prioritized Requirements List

Project Plan
i. Schedule from Functional Model Iteration through to the end of
Implementation, including a Time-box Plan for each time-box
ii. Key dates, such as user reviews, handover to support staff
iii. Project organisation including support roles
iv. Delivery date
v. Progress reporting, the frequency of reports, to whom progress will be
reported by whom and how
vi. Reference to any relevant organisational standards and procedures to be used
and comments about how these are to be applied if there are any special
considerations
vii. Important dependencies between other parts of the organisation
viii. Agreement for the authorization and acceptance of all deliverables